RLAA Board Meeting Minutes for February 9, 2010 meeting

Location: Maple Grove Government Center (Room 115)		 			Time: 7:00 pm

NOTE: Italicized content represents responses to agenda items.

- Call to Order at 7:10

  - Present

    - Rick Stulac

    - George Schneider

    - Bill Kidder

    - Wade Quale

    - Scott Roeglin

  - Absent

    - Larry Bick (vacation)

    - Nika Rybinski (ill)

    - Joy Roeglin

  - Quorum (5) is present

- Approve this Agenda

  - No changes requested

- Introduction of Board Members and Guests

  - Eric Lind has formally submitted his resignation as a board member due to other commitments. The Board would like to thank Eric for his participation over the years.

  - No guests were present.

- Treasurer Report

  - Current finances

    - Balance is over $9,000

    - Budget for 2010 vs. LIP projects

      - We will need to reduce # of LIPs on list. We should be maintaining some type of reserve and not spending all of our funds. See details in 'New Business' section for items to be prioritized/dropped..

    - Insurance renewal discussion - should we renew all policies for 2010?

      - $1,436 for 3 policies last year including:

        - $330 for Inland Marine (cover temporary assets)

        - $226 for Basic Liability

        - $880 for Directors and Officers (D&O) coverage

      - Motion (Rick) to not renew in May 2010 for any of the coverages.

        - Voted 5-0 to not renew in 2010.

  - Any more new members since our last meeting?

    - None

- Old Business

  - Rough Fish Removal project (All)

    - Lake access point - Current status (George)

      - Waiting for paperwork from Commercial Fisherman so we can submit Special Permit request to the City Parks department

        - Proposal with Commercial Fisherman (Bill - in process)

        - DNR Permit (Bill - in process)

          - Jeff R. is waiting for DNR approval

        - Proof of Insurance (Bill - in process)

          - Jeff R. will provide with other documents once DNR permit is granted

    - Boat Ramp channel dredging (Scott/Bill)

      - We need to find out if this can be done before ice is out.

      - Scott will check with Rick Lestina (City Engineering) to see what the cost is and if the City's party who is contracted to do this type of work is available. Scott will try to set up meeting with Rick and others from RLAA later this week.

    - Carp removal timing (Nika)

    - Glacier resident letter (Larry)

      - Finalized by Board and will be sent to residents after Permit is granted.

  - Winter Event planned for February 13 (Saturday) for any interested (Scott/Bill/George)

    - Only 2 "maybes" replied to the invite, which was sent out to 108 households.

    - Decided to cancel due to lack of interest.

- On-Going Business

  - Elm Creek Watershed TMDL Project Plan (George)

    - Meeting for the Public will be held later this spring (by April). Invites will be sent out to those who conduct monitoring (George).

  - RLAA Legal Documents update

    - Would like to update these at some time in the future when we have more board members. Table this discussion for now.

- New Business

  - 2010 LIP submissions and approvals to be done in February and March at LQC (George)

    - Objective is to keep at least $2,000 or more in reserve and not commit to spending.

    - Wade inquired how come unused LIP funds are not allocated to other worthy projects on the list, or at least placed back into a pool of funds.

      - George will bring this up at the next LQC meeting (Feb 17).

    - Decided to drop two (2) projects which will not be practical under our current financial situation:

      - Monitor 2 CAMP sites ($1,250)

      - Restocking lake with predator fish ($2,000)

    - Prioritized LIPs

| Priority | Project Name | Project Description | RLAA $ | City $ | Total $ | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Dredge Boat Ramp Channel | Sediment backfill has reduced clearance. Has not been dredged in past | $3,500 | $1,500 | $5,000 | Estimate based on City sources |
| 2 | Carp/Bullhead removal | Netting by commercial fisherman | $3,500 | $3,500 | $7,000 | Estimate s/b on high side |
| 3 | Zooplankton Monitoring | Determines capability for both improving water quality and young fish survival | $475 | $500 | $975 | FSS Proposal which is in alignment with Lake Mgmt Plan |
| 4 | Dissolved Oxygen Meter | Measure DO without lab costs | $200 | $684 | $884 | City is not able to provide us with regular readings with their device |
| 5 | Aquatic Plant Survey | Plant (Native) survey to determine if healthy vegetation is increasing | $1,000 | $1,000 | $2,000 | Single late season survey to evaluate plant population |

  - Begin discussion and planning for 2010 Annual Meeting (May or earlier?)

    - Will discuss by e-mail. Needs to be prior to May 15 according to our by-laws.

- Project Updates

  - Storm Water Drain Inventory (Bill)

    - Nothing new at this time; waiting for City to respond to request to discuss.

  - New Website redesign (George)

    - Near completion for release.

  - Other lakes projects to keep track of (George)

    - Bullhead reduction on Lake Nokomis with Channel Catfish introduction

- Task Team Updates

  - Lake Management (George)

    - Nothing new.

  - Media/Membership (Rick)

    - Nothing new.

- Other Business?

- Next Meeting date

  - Discuss via e-mail

- Adjournment at 9:05

Minutes Draft written by George Schneider 2/11/10

Rice Lake Area Association website = http://www.ricelakemn.com